## Slide 1
On-Premises to Online Migration Program
OP2OL Factory
Notes: This presentation provides an overview about the On-Premises to Online Migration Program . A program that helps our customers move their On-Premises CRM Implementation to Online.
This is a different angle when compared to the Data migration approach as this program allows the move of a Full backup of the SQL Database holding the implementation.

## Slide 2: Agenda
Overview
Process Overview
Important Considerations
Q&A
Notes: We will start with an overview of the program, cover the overall architecture of the Tool that is used and the general Approach to address the migration.
Ending the presentation with Important considerations and recommended practices and leaving some time for Q&A.

## Slide 3: Overview
Notes: Let’s start with an overview of the reasons and challenges of OP to OL migrations, and a brief overview of what the program has to offer.

## Slide 4: On-Premises to Online Migration Program
Migration to Online Tool and Service
Provides a guided process to move the On-Premises CRM Database to Online migration allowing customers to keep all existing data – leveraging the investments in solution improvements
Automation
  The migration project runs under LCS (Lifecycle Services) and leverages automation on platform level operations, allowing full control of its progress and reducing the need to install software or run scripts.
Microsoft Power Platform
CRM On-premise
Migration Service
Notes: The On-Premises to Online Migration Program tries to help and solve the previous challenges, by taking a different approach.
This program makes use of a tool and with the help of the Factory Solution Architect, provides a guided way to move the CRM On-Premises database to online – on a customer instance – keeping all data and allowing a smarter investment of time for improvements in the quality of the solution. The starting point will be the On-Premises database backup, and after that, the process includes staging and upgrading in Azure Virtual machines under the customer subscription for the main purposes of:
Upgrading to the latest On-premises version 9.0.x (as of today);
Fixing of unsupported customizations;
Database cleaning activities (eg: reduce amount of Audit data to be migrated).
This Stage and Upgrade step will be crucial and will be an opportunity to learn, capture any failures and prepare for the database for the Move to Online.
The migration project is hosted under the LifeCycle Service portal (lcs.dynamics.com) and makes use of automation: to deploy the virtual machines needed and the different steps for staging, upgrading an migrating.

## Slide 5: Migration Tool and Factory Assistance
CRM 2011/2013/2015/2016/9.0 to Dynamics 365 Apps for Dataverse
  Will perform full database migration (includes managed solutions, audit log, user and personal settings)
  Will not resolve upgrade issues nor reconfiguration of integrations. It will be a multi-step process across versions And fixing these issues must be done by the customer/partner who can leverage Microsoft Technical Support
Tool
  Will assist and guide the project team to remove roadblocks, prepare and perform go live migration
  Will not perform pre-requisites activities, resolve issues found during the process, perform migrations nor acquire Dynamics 365 licenses for the migration process
Factory Team
  Ensure Licenses availability for migration
  Incorporate changes to ensure solution compatibility with Dynamics 365 Online, such as Unified Interface
  Update integrations to reflect new state
  Fix unsupported customizations and remove legacy/depreciated components
  Migrate SQL reports and remove custom stored procedures
  Provide user mapping between On-Premises and Office365 users
  Perform validation and testing
  Train users
Customer and Partner
Notes: So, to summarize, how the Migration tool and the Factory assistance come together, we’ve got this slide:
The service makes use of the mentioned tool, running under LCS that will cover the migration end-to-end from the supported On-premises Source versions all the way to Online.
The tool will cover most of the known challenges for these types of migration and help validate the unsupported changes you need to address.
The service is delivered to Factory Eligible customer and is provided by a Factory Solution Architect who will guide and support you during the process.
As for supported versions, we’ve got all the currently supported on the right hand of the slide.

## Slide 6: On-Premises to Online Migration Program
On-Premises Database Backup
Prepare Database for Migration
Perform User Mapping
Validate and Migrate to Online
Migration to Online Tool and Service
Prepare Database for Migration
Provides a guided process to move the On-Premises CRM Database to Online migration allowing customers to keep all existing data – leveraging the investments in solution improvements
  The process includes Staging to allow customer/partner identify and fix unsupported customizations or upgrade blockers and gives opportunity to perform cleanup activities prior to the migration
Automation
  The migration project runs under LCS (LifeCycle Services) and leverages automation on platform level operations, allowing full control of its progress and reducing the need to install software or run scripts.
Notes: The On-Premises to Online Migration Program tries to help and solve the previous challenges, by taking a different approach.
This program makes use of a tool and with the help of the Factory Solution Architect, provides a guided way to move the CRM On-Premises database to online – on a customer instance – keeping all data and allowing a smarter investment of time for improvements in the quality of the solution. The starting point will be the On-Premises database backup, and after that, the process includes staging and upgrading in Azure Virtual machines under the customer subscription for the main purposes of:
Upgrading to the latest On-premises version 9.0.x (as of today);
Fixing of unsupported customizations;
Database cleaning activities (eg: reduce amount of Audit data to be migrated).
This Stage and Upgrade step will be crucial and will be an opportunity to learn, capture any failures and prepare for the database for the Move to Online.
The migration project is hosted under the LifeCycle Service portal (lcs.dynamics.com) and makes use of automation: to deploy the virtual machines needed and the different steps for staging, upgrading an migrating.

## Slide 7: Architecture and Approach
Lifecycle Services Portal to access Migration Projects
The Project template includes a guided mechanism with step by step orchestration to:
  Prepare On-Premise SQL Database for Online migration
  Migrate database to Customer’s Tenant
Notes: We’ll focus now on summarizing the architecture and the approach of the migration to Online program we’ve been talking about.
As mentioned, the project runs under LCS and all the phases and tasks will be Orchestrated from here, in a wizard-like like format, easy to follow and intuitive.
This project is built from a template that includes automation to do the different actions within the Azure Virtual Machines and Blob Storage to pick up the customers database backup from the container, stage and upgrade it, and migrate it to Online.
The Factory Solution Architect will be needed to do the final “button-push” for migration.

## Slide 8: Important Considerations
Notes: Let’s go over some important considerations about this migration approach.

## Slide 9: Important Considerations
Transform SQL dependent solution components
Client-Side Code
Plugin/Workflow Logic
Reports
Stored Procedures
Integrations
Move from Full-trust Plugins to sandbox
Transition to Unified Interface
Build the use cases
Work with the business to accept the move
Leverage new capabilities
Remove unsupported code
Cleanup legacy/depreciated components
Leverage recommended practices
Migrate CRM Workflows to Power Automate, Logic Apps, Azure Functions…
Think “early” about the transition plan and leverage PowerApps Checker for validating existing solutions
Take the opportunity to transform business processes
Utilize new technologies, such as Azure Data Factory, Power Automate, Power Apps
Notes: There are a few things to consider whenever discussing a migration with this tool:
A fair discussion of whether there is heritage of technical debt or existing solutions versus a new implementation from scratch + data migration: discuss the pro’s-con’s and challenge the different arguments to better decide.
If this is the way to go, then start thinking early about the transition plan, which components will likely need change/fixing or refurbishing – as the ones mention on the diagram.
Take the opportunity to move directly to the Unified Interface. You can find more information on the Playbook: https://docs.microsoft.com/en-us/powerapps/maker/model-driven-apps/unified-interface-playbook

## Slide 10: Recommended Practices
Understand the requirements and components to fix – refer to Migration Whitepaper
Plan the first dry-run early in the project
Perform cleanup of the database prior to migrating to Online
Build a migration Run-Book: Document all steps and sequences, including mitigations for issues
Dry-runs are learning runs, should be used catch potential failures, ensure to record their fixes for further runs
Notes: Upfront, for your information, here are a few things to keep in mind as recommended practices in order to be more successful during the execution of the migrations.

## Slide 11: Process Overview & Pre-Requisites

## Slide 12: High Level process steps
Test Migration Run
Dry-Run Migrations (end-to-end)
Go Live Migration
Onboard Production Users
Full backup from On-premises
Database Restore
Database Staging
Migrate to Online latest version
Database BAK file uploaded to Azure Blob Container
Restore database
Cleanup/Adjust Database content
Update/Import updated solutions
Database compliance validation
Identification of Unsupported customizations (leverage PowerApps Checker)
Onboard
Update/solutions
Transform to Unified Interface (Playbook is Recommended)
Re-configure Integrations
User mapping
Create/ Configure Apps
Lifecycle Services Project
Setup project on lcs.dynamics.com
Connect it with Azure subscription and storage account
Provision staging environments
Resolve upgrade issues or adjust customizations to ensure database is valid and supported for the upgrade
Compliance | All steps done under Microsoft’s Azure Subscription and Customer’s Tenant
Performance | Azure/Dynamics 365 Region selection for migration
Simplicity | Automated process steps throughout migration
Assistance | Provided by Microsoft under the Op2OL Factory Program
Support | Microsoft Support tickets can be raised to unblock version upgrade throughout the process
Notes: In some more detail, we’re now covering the high level process steps required for a migration run.
At the top you can find a brief summary of the steps that are performed during a migration:
  The creation of the LCS Project : this will setup the customer Azure subscription, storage account and provision staging environments for migration
  2nd, the full backup of the DB is the next step of the process; which will next get restored in the first staging environment, running in the same version – here is where the customer and partner can identify their customizations that need to be addressed within the migration. Eventually they can use this staging area for database cleansing activities too (eg: drop audit data); Leveraging the Powerapps Checkers Powershell Scripts is recommended.
  After that, the automated steps will perform upgrade across the different versions until the version 9.0 (eg: 2015>2016>9.0): after this is complete, the version 9.0 environment is available and can be used to, again, retouch customizations, solutions and database activities before the migration kicks off;
  Then the migration to online is ready to go and will have as pre-steps, the user mapping, where customer/partner will determine the user mapping /translation of OP username to OL UPN (user principal name);
  Lastly already in online, customer and partner can Onboard the final version of the instance, and work on their solutions, integrations and embrace the transformation to the Unified Interface.
This sums up the process, but naturally a few runs are typically considered.
On the right hand, the typical approach to run these migrations throughout the project:
  Customer would start by doing a test migration run, see how it went through, what needs to be adjusted in terms of customizations, reconfiguration of integrations, creation of Unified Interface Apps – take one database online and have that instance available for the project team to work on it.
  Then, later on customer would want to do full dry runs – end to end runs to ensure the runbook is clear, measure the timings, and plan the go live schedule and activities;
  Finally on the go live date, customer would then do the final migration and onboard end users to the system and call it production.
And at the bottom, few assurance items to give you the level of confidence you need to use this migration service.

## Slide 13: Interaction points
Backup & Upload CRM OP Database
Migration complete
Upload User Mapping file
Create Migration Project
Complete Organization Details
Contact Microsoft Migration Factory
Contact Microsoft Migration Factory
Contact Microsoft Migration Factory
Fix Customizations
Update Solutions
Re-Configure Integrations
New Solutions / Apps
Transition to Unified Interface
User Onboard
Customer/Partner Action and Responsibility
Notes: As an example of the general steps performed when migrating from CRM 2015 On-Premises:
The full backup of the OP database is taken and uploaded to the Azure Storage account;
From within LCS, the staging of that same DB is done on a VM running the same major version;
Next, upgrading to 2016, then 9.0 is done in the other 2 environments, in sequence, automatically.
Finally, the user mapping file must be prepared and migration can start.

## Slide 14: Creating project in LCS
After you received Activation Code:
Sign in to LCS (lcs.dynamics.com) with user from the same tenant to which you are going to migrate the OnPremise Environment
Navigate to Preview Feature management
Select the plus sign (+) and enter the Preview code
Once Preview Feature is activated:
Open Lifecycle Services on the top menu to open the LCS home page
Select the plus sign (+) to start a new project.
If prompted to, select Migrate, create solutions, and learn under What this project is for?
Provide a name for the migration project
Select Microsoft Dynamics CRM as the product name
Select the appropriate product version
Select CRM on-premises to D365 Online Migration as the methodology
Select Create
Once Project is created:
Update the CRM Organization Details step (1.5)
Inform cemigfac@microsoft.com about the completion

## Slide 15: Pre-Requisites
Dynamics 365 Online
Create a target Sandbox environment with Database and at least one Dynamics 365 App
LCS Project
Creator of the project (and Customer information in LCS) should have the either Global or Dynamics 365 Admin role in the Tenant
Preview Code is needed (Provided when the project starts by Microsoft)
Each person accessing the project needs to add the preview code into LCS
On-Premise CRM Application
Delete SQL Based Reports
Change non-sandboxed plugins to sandboxed plugins
Make sure no plugins are registered on the System User

## Slide 16: Pre-Requisites
OnPremise SQL Database
Supported SQL versions: 2008/2012/2014/2016
In case of DB size over 900GB work with Microsoft on additional steps
The database collation needs to be aligned with default for the specified language (e.g. 'Latin1_General_CI_AI’ for 1033)
SQL database backup set has only one LDF file. Multiple datafiles are allowed
The SQL DB recovery model should be set to Simple before taking the backup.
Stop IIS, make sure there are no- In progress jobs, Pausing jobs or Cancelling jobs, then Stop Async Service
Reduce the size of AsyncOperationBase table before taking the database backup
Full Text search should be set to NO in Dynamics CRM On-prem and SQL full text indexes removed
SQL TDE needs to be disabled and DB is not encrypted
Remove Extra file groups
Turn Off DB Change Tracking
Remove all custom functions and custom stored procedures from the database
Run DBCC command to shrink the DB to get rid of empty space in the datafile
Run DBCC CHECKDB and provide output to Microsoft team

## Slide 17: Q&A